QUANT TRADING SYSTEM

v3.0 Complete Implementation Plan

NSE Nifty50 · Iron Condor · Calendar Spread · BankNifty · New Strategies

| Date March 2026 | Tests Passing 242 (target: 320+) | Target ROI 15-20% annual |
| --- | --- | --- |

# Executive Summary

⚠ STATUS: The v2 code is complete but no improvements have been validated yet. The current 5.9% ROI figure still comes from the old sweep with wrong lot size (25 instead of 75), old gates (IVR=30, VIX binary cutoff), and synthetic data. Two bugs need fixing before anything else runs. This document is the single source of truth for everything remaining.

| Phase | What it unlocks | ROI Total | Max DD | Est. time |
| --- | --- | --- | --- | --- |
| Bugs fixed (now) | Correct P&L numbers, adjustment engine actually works | — | — | 1 hour |
| Phase 1 — data + re-sweep | First honest backtest with real data and v2 gates | 8–9% | 3–4% | 1 week |
| Phase 2 — new strategies | Broken wing, ratio spread, regime overlay | 11–14% | 4–6% | 2–3 weeks |
| Phase 3 — BankNifty live | 35% more active capital deployed profitably | 15–17% | 6–8% | 6–8 weeks |
| Phase 4 — operations | Telegram + CLI + paper trade = fully passive | Same | Same | 4 weeks |
| Phase 5 — compounding | Auto-resize positions as account grows | 18–22% | 7–9% | Month 4+ |

# Part 1 — Bug Fixes (Do This First)

CRITICAL: These bugs corrupt every backtest result. Fix them before running any sweep, downloading any data, or making any strategy decision.

## Bug 1 — Lot size is 25, should be 75

Every P&L figure in the existing results is exactly one-third of the correct value. The system has been tested at 1/3 the intended position size for every backtest to date.

Tell Claude Code:

File: src/strategy_ic_backtest.py

Find:  lot_size: 25

Replace with:  lot_size: 75

Then run: pytest tests/ -v

Confirm all 242 tests still pass before proceeding.

AFTER FIX: Impact: IC best config P&L goes from Rs 34,004 → Rs 102,012. All future backtests will now produce correct absolute Rs figures.

## Bug 2 — Old adjustment logic overrides the v2 engine

Two separate adjustment code paths run in sequence. Old code fires first at coarser triggers, preventing the v2 engine's improvements from ever activating.

IC: The old '300 pts from spot → roll 500 pts higher' rule fires before the v2 delta-based defensive roll (≥0.30 delta). Remove the old rule entirely.

CAL: The old 'front month DTE ≤ 3 → roll' fires before the v2 engine's improved trigger at DTE ≤ 6. The old decay roll at 50% also overrides the v2 version at 60%. Remove both old triggers.

Tell Claude Code:

File: src/strategy_ic_backtest.py → should_adjust()

Remove: the block checking 'short_call_strike - spot <= 300'

Remove: the matching block for 'spot - short_put_strike <= 300'

Keep: all v2 engine calls (adjustments_ic.py)

File: src/strategy_cal_backtest.py → should_adjust()

Remove: block 'if front_month_dte <= 3: roll_front()'

Remove: block 'if front_month_decay >= 0.50: roll_front()'

Keep: IV harvest, recentre, large-move-close, v2 engine calls

Run: pytest tests/ -v after each file

AFTER FIX: Impact: The v2 engine now runs unobstructed. Front rolls at 6 DTE (better fills). Delta-based defensive rolls (more precise trigger). All 8 adjustment types for IC active.

## Bug 3 — Verify adjustment cost accounting (not double-charged)

The existing results show Rs 15,000 in adjustment costs and Rs 20,000 in adjustment P&L impact listed separately. Confirm the cost engine does not apply transaction costs twice when an adjustment closes one leg and simultaneously opens another. This should be one round-trip cost, not two entry costs.

Tell Claude Code:

In src/cost_engine.py: trace the path for adjustment transactions.

When a roll closes leg A and opens leg B, confirm that:

compute_transaction_cost(close_leg_A) is called ONCE

compute_transaction_cost(open_leg_B) is called ONCE

Total = close_cost + open_cost (not 2x either)

Add a test: test_adjustment_no_double_cost() in tests/test_cost_engine.py

# Part 2 — Real Data Download and Re-Sweep

After bugs are fixed, this is the highest-priority block. It produces the first honest performance numbers.

## Step 2.1 — Download real NSE data (run overnight)

Tell Claude Code:

Run: python scripts/download_real_data.py

Expected duration: 2–4 hours (1,750 daily files at 1 req/sec)

Expected output: ~350 MB parquet in data/real_data_cache/

Do not interrupt — re-running is safe but extends the download time.

After completion: python scripts/validate_data.py

Paste the validate output here for review before proceeding.

What gets downloaded: NSE F&O bhavcopy 2018–2024 (real option prices), India VIX daily history, Nifty 50 spot via yfinance, BankNifty spot via yfinance.

## Step 2.2 — Wire real data into run_sweep.py

Tell Claude Code:

File: run_sweep.py

Add at top:

from src.data_fetcher_real import fetch_fo_date_range, build_option_chain

from src.data_fetcher_real import fetch_nifty_spot, fetch_india_vix

Replace the synthetic chain generation block with:

# Load real data (cached parquet — fast after first download)

bhavcopy_df = fetch_fo_date_range(

start=datetime(2018,1,1), end=datetime(2024,12,31),

symbols=['NIFTY'])

# In the daily loop, replace synth chain with:

chain = build_option_chain(bhavcopy_df, date=current_date, symbol='NIFTY')

if chain.empty: continue  # Holiday or missing data

Change backtest date range:

BACKTEST_START = datetime(2018, 1, 1)

BACKTEST_END   = datetime(2024, 12, 31)

## Step 2.3 — Re-sweep with v2 settings

This sweep uses the new gates (IVR=20, dynamic VIX, 7-day events) and real data. Results will differ from the old baseline — expect 10–30% lower P&L due to realistic slippage, but much higher statistical confidence.

Tell Claude Code:

In src/param_sweep.py, update IC grid:

min_iv_rank: [20, 25, 30]      (was [30] only)

max_vix: use get_ic_wing_width(vix) dynamically

event_blackout_days: 7          (was 25)

wing_width: [400, 500, 600, 700, 800]  (dynamic by VIX)

Run: python run_sweep.py --strategy IC --use-real-data

Save: data/sweep_results/ic_sweep_v2_real.json

Run: python run_sweep.py --strategy CAL --use-real-data

Save: data/sweep_results/cal_sweep_v2_real.json

Run: python run_sweep.py --combined --use-real-data

Save: data/sweep_results/combined_sweep_v2_real.json

# Part 3 — New Strategy Additions for Higher ROI

These five additions improve ROI at the same or lower risk. They work via better capital deployment (more premium per rupee of margin), smarter exits, and non-directional overlays. Each is independent — implement in priority order.

## Strategy 3.1 — Broken Wing Butterfly (BWB): Free protection on one side

ROI impact: +1.5–2.5% annually ¦ Risk change: Reduces max loss by 40% on one side ¦ Complexity: Low

A Broken Wing Butterfly collects the same credit as a standard IC but uses an asymmetric put structure that creates a zone of zero or near-zero loss if the market falls gradually — which is the most common risk scenario for Indian indices.

### How it works

Standard IC put side: Sell 21,500 PE / Buy 21,000 PE. Net credit Rs 45. Max loss Rs 455.

BWB put side: Sell 2x 21,500 PE / Buy 1x 21,000 PE. Net credit Rs 90. Max loss Rs 410 at 21,000. But if Nifty stays above 21,500 → the extra short put decays to zero and you collect Rs 90 on that side alone.

The key: the second short put is 'free' in a range-bound or slightly bullish market. You only pay for it if the market falls through 21,500 — at which point you're already being tested.

Tell Claude Code:

Create: src/strategy_bwb.py

class BrokenWingButterfly:

'''

Asymmetric put-side structure: 1x call spread + 1x2 put ratio

Entry: same IC gates (IVR >= 20, VIX <= 35)

Structure: standard call spread + 2 short puts / 1 long put

Extra credit: additional short put credit vs standard IC

Risk: standard on call side, asymmetric on put side

'''

ENTRY CONDITIONS: identical to IC gates

PUT STRUCTURE:

short_put_1 = ATM - 500 pts (16-delta)

short_put_2 = ATM - 500 pts (same strike, second unit)

long_put    = ATM - 1000 pts (protection for both)

# Net: sold 2, bought 1 = 1x2 ratio

CALL STRUCTURE: identical to IC (1x1 spread)

EXTRA_CREDIT: short_put_2.premium (free money in range-bound)

EXTRA_RISK: if put breached, loss compounds (use tight stop)

STOP_LOSS: 1.5x original credit (tighter than IC's 2x)

Add to param_sweep.py: BWB grid (same delta/wing params as IC)

Add to tests/test_strategy_bwb.py: entry, exit, P&L calculation

## Strategy 3.2 — Re-entry Acceleration: Reduce dead time between trades

ROI impact: +1–2% annually ¦ Risk change: None (same gates apply) ¦ Complexity: Minimal

The current system has a 5-day cooldown after any exit before re-entering. When a trade closes at the profit target early (e.g. at 21 DTE), the system sits idle for 5 days before checking for a new entry. Over a year with 55+ trades this idle period costs several percentage points.

### New re-entry rules

- If closed at PROFIT TARGET: re-entry cooldown = 2 days (reduced from 5)

- If closed at STOP LOSS: re-entry cooldown = 7 days (increased from 5 — take a pause after a loss)

- If closed at TIME STOP (21 DTE): re-entry cooldown = 1 day (immediately re-enter next monthly)

- After an adjustment (partial close, roll): no cooldown — position is ongoing

Tell Claude Code:

File: src/strategy_ic_backtest.py and src/strategy_ic.py

Replace: re_entry_cooldown_days = 5  (flat for all exits)

With:

def get_cooldown(exit_reason: ExitReason) -> int:

if exit_reason == ExitReason.PROFIT_TARGET: return 2

if exit_reason == ExitReason.STOP_LOSS:     return 7

if exit_reason == ExitReason.TIME_STOP:     return 1

return 2  # default

Wire: call get_cooldown(last_exit_reason) in should_enter()

Add test: test_cooldown_by_exit_reason() in test_strategy_ic.py

## Strategy 3.3 — Regime-Aware Delta Skew: Collect more premium in the right direction

ROI impact: +1.5–2.5% annually ¦ Risk change: Slight increase in tail risk ¦ Complexity: Medium

The current IC is always symmetric: same delta on both the call side and put side. But Indian markets have a directional bias in different regimes. Selling more premium in the direction the market is NOT moving increases income without adding meaningful risk.

### Regime detection (simple, rule-based — no prediction)

- BULLISH regime: Nifty 20-day SMA rising + price above 50-day SMA

- BEARISH regime: Nifty 20-day SMA falling + price below 50-day SMA

- NEUTRAL regime: all other conditions

### Delta skew by regime

| Regime | Call side delta | Put side delta | Rationale |
| --- | --- | --- | --- |
| Bullish | 0.12 (tighter) | 0.22 (wider) | Market unlikely to fall — collect more put premium |
| Neutral | 0.16 (standard) | 0.16 (standard) | Symmetric — no edge in either direction |
| Bearish | 0.22 (wider) | 0.12 (tighter) | Market unlikely to rise — collect more call premium |

Tell Claude Code:

File: src/strategy_ic.py

Add function:

def detect_regime(spot_history: pd.Series) -> str:

sma20 = spot_history.rolling(20).mean()

sma50 = spot_history.rolling(50).mean()

spot  = spot_history.iloc[-1]

rising = sma20.iloc[-1] > sma20.iloc[-5]

if spot > sma50.iloc[-1] and rising:  return 'BULLISH'

if spot < sma50.iloc[-1] and not rising: return 'BEARISH'

return 'NEUTRAL'

def get_skewed_deltas(regime: str, base_delta=0.16) -> tuple:

if regime == 'BULLISH': return (0.12, 0.22)  # (call, put)

if regime == 'BEARISH': return (0.22, 0.12)

return (base_delta, base_delta)

Wire: call detect_regime() in should_enter(), use skewed deltas

in generate_entry() to select the call and put strikes

Add to sweep grid: regime_skew: [True, False] parameter

## Strategy 3.4 — Strangle Conversion on High-Premium Days

ROI impact: +2–3% annually ¦ Risk change: Moderate increase (undefined risk without wings) ¦ Complexity: Medium

When India VIX is between 28 and 35 AND IV Rank >= 35, the premium available from selling a short strangle (no wing protection) is 60–80% higher than an IC. Instead of buying wings at the start, enter as a strangle with a tight intraday stop, then buy wings if the premium decays enough to make the IC free.

### Strangle-to-IC conversion flow

- Enter short strangle (sell OTM call + put, no wings) when VIX 28–35 and IVR >= 35

- Stop loss: 1.0x original premium (tighter than IC — no wing protection)

- When strangle reaches 30% profit, buy wings to convert to IC (wings are cheap if market is quiet)

- After conversion, standard IC exit rules apply (50% PT, 21 DTE stop)

- If spot moves 2%+ before wing purchase: buy wings immediately at any price (risk control)

Tell Claude Code:

Create: src/strategy_strangle.py

ENTRY GATES:

VIX between 28 and 35 (higher than IC — needs elevated premium)

IVR >= 35 (higher threshold than IC's 20)

DTE 30–45 (same as IC)

Max open positions: 1 (never more than 1 strangle at a time)

No events within 10 days (tighter than IC's 7 — more dangerous)

POSITION:

short_call = ATM + 500 pts (16-delta) — no long call

short_put  = ATM - 500 pts (16-delta) — no long put

stop_loss_multiplier = 1.0  (no wing protection = tighter stop)

CONVERSION TRIGGER:

if unrealized_profit >= 0.30 * original_credit:

buy call wing at ATM + 1000 pts

buy put wing at ATM - 1000 pts

→ position is now an IC with 500-pt wings

→ update stop_loss_multiplier to 2.0 (IC rules)

EMERGENCY WING BUY:

if spot moves 2%+ from entry: buy wings immediately

(protection more important than wing cost at this point)

## Strategy 3.5 — Roll for Duration Instead of Closing at Time Stop

ROI impact: +1–1.5% annually ¦ Risk change: None (or slight reduction) ¦ Complexity: Low

The current time stop closes the IC at 21 DTE. If the IC is profitable at 21 DTE and can be rolled to the next monthly expiry for a net credit (new credit minus roll debit > Rs 0), rolling is strictly better than closing — you collect additional premium while the original trade remains profitable.

### Roll criteria

- Position must be profitable (unrealised P&L > 0)

- Can collect net credit on the roll (new credit > debit to close current position)

- Next monthly expiry must exist at 35–50 DTE

- No major economic event within 7 days of the new expiry

- Maximum 1 roll per position (never roll twice — cut losses after one extension)

Tell Claude Code:

File: src/strategy_ic_backtest.py → should_adjust()

Add at TIME_STOP check (DTE <= 21):

if position.unrealized_profit > 0 and position.rolls_done == 0:

roll_credit = estimate_next_monthly_credit(chain, position)

if roll_credit > 0:

return AdjustmentDecision(

type=ICAdjustment.ROLL_FOR_DURATION,

description='Profitable at time stop — rolling to next monthly'

)

# Only close at time stop if not profitable or already rolled once

## Strategy 3.6 — Calendar on VIX Spikes (Long Vega Overlay)

ROI impact: +1–2% in high-vol years ¦ Risk change: Adds long vega position ¦ Complexity: Medium

When VIX spikes above 25 intraday (while your IC rules say to stop entering new ICs), that elevated VIX creates a structural opportunity for the Calendar Spread: the front month is artificially expensive relative to the back month, so the calendar is cheap to enter and profits when VIX mean-reverts downward. This is a natural hedge to the IC book.

### VIX spike calendar entry

- Trigger: VIX spikes from below 20 to above 25 within 3 trading days

- Action: Enter ATM calendar spread (30–45 DTE front, 60–75 DTE back)

- Position: 1 lot only (this is a hedge, not a primary income trade)

- Exit: close when VIX drops below 18 OR calendar reaches 35% profit

Tell Claude Code:

File: src/strategy_cal.py → should_enter()

Add VIX spike check as additional entry condition:

vix_3d_ago = vix_history.iloc[-3]

vix_today  = current_vix

spike = vix_today > 25 and vix_3d_ago < 20

if spike and open_cal_positions == 0:

return True  # Enter VIX-spike calendar regardless of standard gates

Add exit condition in should_exit():

if position.entry_trigger == 'VIX_SPIKE':

if current_vix < 18: return ExitDecision(reason='VIX mean-reverted')

# Part 4 — BankNifty Integration

BankNifty collects 1.8–2.5x more premium than Nifty per rupee of margin. This is the single largest ROI uplift available — from 11% to 15–17% total portfolio ROI — but requires its own parameter sweep and 30 days of paper trading first.

## Step 4.1 — Add BankNifty IC sweep to param_sweep.py

Tell Claude Code:

File: src/param_sweep.py

Add BANKNIFTY_IC_GRID = {

'short_delta': [0.20, 0.25, 0.30],  # Higher than Nifty — need more premium

'wing_width':  [600, 800, 1000],     # Wider — BankNifty 5% moves are real

'profit_target_pct': [0.40, 0.50, 0.60],

'stop_loss_multiplier': [2.0, 2.5, 3.0],

'time_stop_dte': [14, 21],

'min_iv_rank': [20, 25, 30],

'lot_size': 30,                      # BankNifty lot size

'event_blackout_days': 5,            # Tighter — RBI hits BankNifty harder

}

Run: python run_sweep.py --strategy IC --underlying BANKNIFTY --use-real-data

Save: data/sweep_results/banknifty_ic_sweep_v1.json

CRITICAL: Do not add BankNifty to live or paper trading

until the sweep shows Sharpe >= 1.0 with real data.

## Step 4.2 — Update capital deployment for Phase 3

Tell Claude Code:

File: config/settings.py

PHASE_3_CAPITAL_DEPLOYMENT = {

'nifty_active':     90_000,   # 45% — Nifty IC + CAL

'banknifty_active': 70_000,   # 35% — BankNifty IC only initially

'finnifty_active':  40_000,   # 20% — FinNifty IC after 60 days

}

PHASE_3_ACTIVE_TOTAL = 200_000  # Rs 2L deployed vs Rs 90K in Phase 1

# This doubles the trading income before any return improvement

# Part 5 — Operational Infrastructure

Everything in Parts 1–4 is backtesting. This part makes the system actually passive — it runs itself and tells you what to do each day in a Telegram message.

## Step 5.1 — Telegram alerts (3 levels)

Tell Claude Code:

Create: src/alerts.py

class TelegramAlerter:

BASE_URL = 'https://api.telegram.org/bot{TOKEN}/sendMessage'

def send_immediate(self, message: str):

# Fire immediately — stop loss hit, position breached

self._send(f'🚨 IMMEDIATE ACTION\n{message}')

def send_today(self, message: str):

# Morning signal — entry/exit for today

self._send(f'📋 TODAY SIGNAL\n{message}')

def send_monitor(self, message: str):

# EOD summary — position at 50% profit, watch tomorrow

self._send(f'👀 MONITOR\n{message}')

def _send(self, text: str):

requests.post(self.BASE_URL.format(TOKEN=os.getenv('TELEGRAM_BOT_TOKEN')),

json={'chat_id': os.getenv('TELEGRAM_CHAT_ID'), 'text': text},

timeout=10)

Add to .env.template:

TELEGRAM_BOT_TOKEN=

TELEGRAM_CHAT_ID=

## Step 5.2 — Morning review CLI command

Tell Claude Code:

File: cli/commands.py → implement morning_review()

def morning_review():

# 1. Fetch live data (runs in < 5 seconds)

vix   = data_fetcher.get_india_vix()           # Kite Connect

spot  = data_fetcher.get_nifty_spot()          # Kite Connect

ivr   = iv_calculator.compute_iv_rank(vix)     # existing function

# 2. Check entry signal

state = MarketState(spot=spot, vix=vix, ivr=ivr, dte=next_expiry_dte())

ic_signal = strategy_ic.should_enter(state)    # True/False + reason

# 3. Check all open positions

positions = db.get_open_positions()

alerts = []

for pos in positions:

exit_dec = strategy_ic.should_exit(pos, state)

adj_dec  = strategy_ic.should_adjust(pos, state)

if exit_dec.should_exit: alerts.append(('IMMEDIATE', exit_dec.reason))

elif adj_dec.should_adjust: alerts.append(('TODAY', adj_dec.description))

# 4. Print rich table + send Telegram

console.print(rich_table([...]))  # existing rich import

if alerts: alerter.send_immediate(str(alerts))

if ic_signal: alerter.send_today(f'IC entry signal: {state}')

Register in cli.py: app.command()(morning_review)

Test: python cli.py morning-review

## Step 5.3 — Paper trading database table

Tell Claude Code:

File: db/models.py

Add PaperTrade model:

date, symbol, action (entry/exit/adjust)

legs (JSON — list of {strike, type, side, premium})

credit_collected, debit_paid

exit_date, exit_credit, realised_pnl

slippage_actual (record real fill vs mid)

status (open/closed/adjusted)

trigger (which gate caused entry)

Add to cli/commands.py:

paper_entry() — manual entry after morning review says enter

paper_exit()  — manual exit with actual fill price

paper_summary() — after 30 days: compare to backtest expectations

# Part 6 — Walk-Forward Parameter Selection

Currently the sweep picks the config with the best in-sample Sharpe. This is overfitting — it will underperform in live trading. Walk-forward validation selects parameters that are robust out-of-sample.

Tell Claude Code:

File: src/backtest_stats.py → add select_robust_params() function

def select_robust_params(sweep_results: list[BacktestResult]) -> dict:

'''

Instead of max(Sharpe), pick the parameter set that:

1. Has positive Sharpe in at least 4 of 5 walk-forward folds

2. Has out-of-sample Sharpe >= 0.7 × in-sample Sharpe

(degradation ratio — filters overfitted configs)

3. Among qualifying configs, picks the one with lowest max drawdown

'''

qualifying = []

for result in sweep_results:

wf = result.walk_forward_stats

positive_folds = sum(1 for f in wf.fold_sharpes if f > 0)

degradation    = wf.oos_sharpe / wf.is_sharpe if wf.is_sharpe > 0 else 0

if positive_folds >= 4 and degradation >= 0.70:

qualifying.append(result)

if not qualifying: return sweep_results[0].params  # fallback

return min(qualifying, key=lambda r: r.max_drawdown).params

Wire: call select_robust_params() after each strategy sweep

Replace: 'best config = max Sharpe' with robust selection

# Part 7 — Dashboard Live Data

The dashboard currently shows pre-computed JSON results from the last sweep. Add a live section showing today's market state, open positions, and current entry signals.

Tell Claude Code:

File: dashboard.py

Add Section 4: 'Live Market' (above the existing backtest sections)

with st.sidebar:

if st.button('Refresh live data'):

vix, spot, ivr = fetch_live_state()

st.session_state['live'] = {'vix': vix, 'spot': spot, 'ivr': ivr}

Section 4 displays:

col1: India VIX (with colour: green <20, amber 20-25, red >25)

col2: Nifty spot + day change

col3: IV Rank + entry signal YES/NO

col4: Open positions count + current P&L

Below: table of open positions with:

symbol, entry date, entry credit, current value, P&L, DTE, status

status: OK / MONITOR (>50% profit) / ADJUST (delta >0.30) / STOP (>1.5x loss)

# Part 8 — Complete Task Status

| Task | File(s) | Priority | Status |
| --- | --- | --- | --- |
| Fix lot size 25→75 | strategy_ic_backtest.py | Immediate | Bug |
| Remove conflicting IC old adjustment | strategy_ic_backtest.py | Immediate | Bug |
| Remove conflicting CAL old adjustment | strategy_cal_backtest.py | Immediate | Bug |
| Verify adjustment cost not double-charged | cost_engine.py | Immediate | Bug |
| Download real NSE F&O data | scripts/download_real_data.py | This week | Not started |
| Validate downloaded data | scripts/validate_data.py | This week | Not started |
| Wire real data into run_sweep.py | run_sweep.py | This week | Not started |
| Re-sweep IC with v2 settings + real data | run_sweep.py, param_sweep.py | This week | Not started |
| Re-sweep CAL with v2 settings + real data | run_sweep.py, param_sweep.py | This week | Not started |
| Re-sweep Combined with v2 settings | run_sweep.py | This week | Not started |
| Strategy: Broken Wing Butterfly | src/strategy_bwb.py (new) | This week | New |
| Strategy: Re-entry acceleration | strategy_ic_backtest.py | This week | New |
| Strategy: Regime-aware delta skew | strategy_ic.py | This week | New |
| Strategy: Strangle-to-IC conversion | src/strategy_strangle.py (new) | Month 2 | New |
| Strategy: Roll for duration at time stop | strategy_ic_backtest.py | Month 2 | New |
| Strategy: VIX spike calendar overlay | strategy_cal.py | Month 2 | New |
| Add BankNifty IC sweep grid | src/param_sweep.py | Month 2 | Partial |
| Run BankNifty IC sweep with real data | run_sweep.py | Month 2 | Not started |
| Phase 3 capital deployment config | config/settings.py | Month 2 | Partial |
| Walk-forward parameter selection | src/backtest_stats.py | Month 2 | Not started |
| Telegram alerts (3 levels) | src/alerts.py (new) | Month 2 | Not started |
| Morning review CLI command | cli/commands.py | Month 2 | Not started |
| Paper trading DB table | db/models.py | Month 2 | Not started |
| Paper trade for 30 days (Nifty) | Manual + paper CLI | Month 2 | Not started |
| Paper trade for 30 days (BankNifty) | Manual + paper CLI | Month 3 | Not started |
| Dashboard live data section | dashboard.py | Month 2 | Not started |
| Broker: Kite Connect order placement | src/broker.py (new) | Month 3 | Not started |
| Broker: Position monitoring (60-sec) | src/monitor.py (new) | Month 3 | Not started |
| Compounding: quarterly position resize | config/settings.py, backtester | Month 4 | Not started |
| FinNifty integration | param_sweep.py, underlyings.py | Month 4 | Partial |

# Part 9 — Realistic Updated Metrics

Note: These are conservative estimates. All assume: real data re-sweep results confirm theoretical projections within ±20%, realistic slippage (150% of spread on adjustments), full Indian tax treatment (20% STCG on trading profits).

| Metric | Current (buggy) | After bug fix | Phase 1 (v2 sweep) | Phase 2 (+ new strategies) | Phase 3 (+ BankNifty) |
| --- | --- | --- | --- | --- | --- |
| ROI — total capital | 5.9% | ~17% (lot corrected) | 8–9% | 11–14% | 15–17% |
| ROI — active capital | 11.5% | ~34% (corrected) | 12–14% | 16–19% | 19–22% |
| Sharpe ratio | 1.97 | TBD (re-sweep) | 1.8–2.0 | 2.0–2.3 | 1.9–2.2 |
| Max drawdown | 1.8% | TBD | 3–4% | 4–6% | 6–8% |
| Win rate | 71% | TBD | 72–75% | 76–80% | 74–78% |
| Trades per year | 34 | TBD | 55–65 | 70–80 | 90–110 |
| Monthly income (Rs) | 3,688 | ~11,000 (corrected) | 5,000–6,500 | 7,000–9,000 | 9,500–12,000 |
| After-tax annual return | ~5.0% | TBD | 6.5–7.5% | 8.5–11% | 12–14% |

Important: The 'After bug fix' column shows what the current system actually was doing all along — lot size 75, not 25. The ROI appears much higher but this is NOT a real improvement — it just shows the correct denominator was missing. The Phase 1 numbers are what will actually happen after v2 re-sweep.

## New strategy ROI contribution (cumulative, over existing system)

| Strategy addition | Annual ROI uplift | Risk change | Confidence |
| --- | --- | --- | --- |
| Broken Wing Butterfly | +1.5–2.5% | Reduces max loss on put side | High — well-documented strategy |
| Re-entry acceleration | +1.0–2.0% | None — same gate checks apply | High — mechanical improvement |
| Regime-aware delta skew | +1.5–2.5% | +0.5% drawdown in regime errors | Medium — depends on regime accuracy |
| Strangle-to-IC conversion | +2.0–3.0% | +1–2% drawdown in high-VIX | Medium — needs careful stop placement |
| Roll for duration | +1.0–1.5% | None — only rolls profitable trades | High — strictly better than closing |
| VIX spike calendar | +1.0–2.0% | Long vega hedge — reduces IC risk | Medium — depends on VIX mean-reversion |
| COMBINED (all additions) | +6–12% | +2–4% max drawdown | Medium — needs sweep validation |

# Execution Order for Claude Code

Paste this entire section into Claude Code chat to start implementation.

Week 1 — Bug fixes and real data:

- Fix lot_size 25→75 in strategy_ic_backtest.py. Run pytest. Confirm 242 pass.

- Remove old IC 300-pt distance rule from should_adjust(). Run pytest.

- Remove old CAL 3-DTE roll from should_adjust(). Run pytest.

- Run: python scripts/download_real_data.py (overnight)

- Run: python scripts/validate_data.py — paste output for review

- Wire real data into run_sweep.py — replace synthetic chain block

- Re-sweep IC and CAL with v2 settings and real data

- Compare new sweep results to old baseline — flag any Sharpe < 0

Week 2 — New strategies:

- Create src/strategy_bwb.py — Broken Wing Butterfly

- Add re-entry acceleration cooldowns to strategy_ic_backtest.py

- Add detect_regime() and get_skewed_deltas() to strategy_ic.py

- Add BankNifty sweep grid to param_sweep.py

- Run BankNifty sweep with real data

Week 3–4 — Operations:

- Create src/alerts.py with Telegram integration

- Implement morning_review() in cli/commands.py

- Add PaperTrade table to db/models.py

- Add live data section to dashboard.py

- Begin 30-day Nifty paper trading

Month 2–3 — Live trading:

- After 30-day paper trade validates: implement Kite Connect order placement

- Deploy Rs 90K to Nifty ICs (Phase 1 capital only)

- After 60 days: review BankNifty paper trades, deploy Rs 70K if validated

# Appendix — Key Configuration Values

## Final settings.py values (after all changes)

# IC Gates

IC_IVR_MIN              = 20    # was 30

IC_VIX_STANDARD_MAX     = 25    # below: standard wings + full size

IC_VIX_ELEVATED_MAX     = 35    # 25-35: wider wings + half size

IC_VIX_KILLSWITCH       = 40    # above: no new ICs

IC_EVENT_BLACKOUT_DAYS  = 7     # was 25

IC_EVENT_EXPIRY_DAYS    = 3     # new: expiry-specific

# Lot sizes

NIFTY_LOT_SIZE          = 75    # was 25 (BUG)

BANKNIFTY_LOT_SIZE      = 30

FINNIFTY_LOT_SIZE       = 65

# Re-entry cooldowns

COOLDOWN_PROFIT_TARGET  = 2     # was 5

COOLDOWN_STOP_LOSS      = 7     # was 5

COOLDOWN_TIME_STOP      = 1     # was 5

# Capital structure

NIFTY_ACTIVE_PHASE1     = 90_000

BANKNIFTY_ACTIVE_PHASE3 = 70_000

FINNIFTY_ACTIVE_PHASE3  = 40_000

LIQUID_FUND             = 400_000   # 6.5% yield

ARBITRAGE_FUND          = 100_000   # 7.5% yield

CASH_BUFFER             = 50_000    # 3.5% yield